DEALSCOPE — CTO BUILD TICKET

Date: 31 Mar 2026 | Priority: HIGH | Est: 2 hours (AI-assisted)

# What is this

DealScope is a UK commercial property acquisition platform. It replaces /scout and /dealscope with a unified product at /scope. This package contains everything needed to build it: 8 design files (86 states), 5 spec documents, and this ticket.

CRITICAL: The HTML design files are the source of truth for UI. Open them in a browser. Every state in the navigator bar must be built. If the written spec conflicts with the design, the design wins. Do not invent UI that isn't designed.

# How to use this package

- Open designs/00-reference-product.html in a browser — see the full product

- Read specs: BUILD-SPEC.md → ADDENDUM.md → FINAL.md

- Open each design file alongside development — match pixel-for-pixel

- Read GAP-ANALYSIS.md to understand what's already built in the repo

- Break this ticket into sprint sub-tickets (breakdown below)

# Architecture decisions

- Parallel build at /scope — do NOT modify /scout or /dealscope or /elevate

- Credit system: build useCredits() middleware + models but show NO UI to users yet

- Currency: store in native currency, display via formatPrice() utility. Add preferredCurrency to User model

- 8 dossier tabs not 7 — added Market Intelligence between Financials and Approach

- Friendly errors only — never show API names, HTTP codes, or rate limits. Three states: Pending / Taking a break / Be right back

- Reuse existing libs — do NOT rewrite enrich-asset.ts, planning-feed.ts, company-intelligence.ts etc.

## Sprint 1: Database + wiring (20 min)

Owner: Backend developer

| Ticket | Description | Est. |
| --- | --- | --- |
| DS-001 | Create Prisma models: SavedSearch, AlertEvent, PropertyWatchlist, PipelineNote, PipelineResponse, PipelineStageLog, PortfolioProperty, CreditBalance, CreditTransaction, CreditTopUp, PropertyImage, OwnerProfile | 5m |
| DS-002 | Extend UserPipeline + User models. Run migration. | 3m |
| DS-003 | Wire companies-house.ts + gazette.ts into enrich-asset.ts | 3m |
| DS-004 | Wire planning-feed.ts + dev-potential.ts into enrichment | 3m |
| DS-005 | Wire avm.ts → PropertyValuation, hold-sell-model.ts → HoldSellScenario | 3m |
| DS-006 | Build useCredits() middleware, wire into all paid routes | 3m |

## Sprint 2: API routes (25 min)

Owner: Backend developer

| Ticket | Description | Est. |
| --- | --- | --- |
| DS-007 | GET /api/scope/search — filters, facets, pagination | 4m |
| DS-008 | GET /api/scope/address-lookup — geocode + DB match + nearby | 3m |
| DS-009 | GET /api/scope/company-lookup — wrap company-intelligence.ts | 3m |
| DS-010 | CRUD /api/scope/mandate — SavedSearch + /[id]/matches | 3m |
| DS-011 | CRUD /api/scope/pipeline — replace stubs. Stage, response, note, analytics | 4m |
| DS-012 | /api/scope/alerts — list + /check cron job | 4m |
| DS-013 | /api/scope/export/* — memo PDF, model XLSX, evidence, offer, CSV, rental XLSX | 4m |

## Sprint 3: Pages — Home, Search, Results (25 min)

Owner: Frontend developer

DESIGNS: 01-home-search-states.html (17 states), 00-reference-product.html

| Ticket | Description | Est. |
| --- | --- | --- |
| DS-014 | /scope — Home page. 3 states. Source cards, mandates, alerts, input bar. | 5m |
| DS-015 | /scope/search — Source hero + filters + results. 4 states. Save-as-mandate. | 5m |
| DS-016 | /scope/address — 4 states. Exact match + nearby. | 4m |
| DS-017 | /scope/company/[id] — 2 states. Company profile + owned properties. | 3m |
| DS-018 | Enrichment progress + friendly error states (06-market-intelligence-errors.html) | 3m |
| DS-019 | Shared components: SourceCard, ResultCard, ChipFilter, RangeSlider, etc. | 5m |

## Sprint 4: Dossier — 8 tabs (30 min)

Owner: Frontend developer

DESIGNS: 02-dossier-full.html (8 states), 06-market-intelligence-errors.html, 07-gap-fills.html

| Ticket | Description | Est. |
| --- | --- | --- |
| DS-020 | Dossier shell: header, gallery, score ring (4 variants — see 07), sidebar, tabs | 4m |
| DS-021 | Property tab: AI summary, gallery + lightbox, specs, EPC upgrade path | 3m |
| DS-022 | Planning tab: zone, PD rights, expandable history + no-data state (07) | 3m |
| DS-023 | Title tab: title details, sales history, charges + no-data state (07) | 3m |
| DS-024 | Environmental tab: flood, contamination, risk bars + no-data state (07) | 2m |
| DS-025 | Ownership tab: OwnerProfile, directors, charges, CCOD + no-data state (07) | 4m |
| DS-026 | Financials tab: 3 valuations, scenarios, live sliders, comps, downloads | 5m |
| DS-027 | Market Intelligence tab (06): macro, sector, rental evidence, demand, financing | 4m |
| DS-028 | Approach tab: type, letter (view + edit modes — 07), send, DD, leverage, post-send (07) | 3m |

## Sprint 5: Pipeline, Alerts, Settings, Polish (20 min)

Owner: Full-stack

DESIGNS: 03, 04, 05, 07

| Ticket | Description | Est. |
| --- | --- | --- |
| DS-029 | Pipeline: kanban, card modal, drag states (07), analytics. 4 states. | 4m |
| DS-030 | Alerts: feed, 7 types, filters. 3 states. Cron job. | 3m |
| DS-031 | Settings: 5 sections incl. add-property modal (07). Mandate CRUD. | 3m |
| DS-032 | Action modals: send confirm, watch, log response, bulk approach, mandate wizard | 3m |
| DS-033 | Toasts (9 types), context menus, bulk select bar | 2m |
| DS-034 | Onboarding (5 steps + completion) | 2m |
| DS-035 | Emails: daily, weekly (07), urgent, welcome, approach sent (07), response (07), mandate match (07) | 2m |
| DS-036 | QA against designs. Update sidebar nav. Cut-over. | 3m |

# Files in this package

| File | Contents |
| --- | --- |
| 00-reference-product.html | Full product mockup — open first |
| 01-home-search-states.html | 17 states: Home, Search, Address, Company, Enrichment, Onboarding 1-3 |
| 02-dossier-full.html | 8 states: 7 tabs at full depth + partial data |
| 03-pipeline-alerts-settings.html | 8 states: Pipeline (4), Alerts (3), Settings (5 sections) |
| 04-actions-exports.html | 13 states: Send confirm, watch, log response, bulk, PDFs, toasts, deletes |
| 05-onboarding-email-advanced.html | 17 states: Errors, Onboarding 4-5, Emails (3), Bulk select, Lightbox, Menus, Mandate wizard |
| 06-market-intelligence-errors.html | 5 states: Friendly errors (3), Market Intelligence tab, Full downloads list |
| 07-gap-fills.html | 18 states: Score variants, no-data tabs (5), input/drop/drag states, letter edit, post-send, excel specs, letter PDF, phone script, pipeline report, 4 emails |
| DEALSCOPE-BUILD-SPEC.md | Master: routes, APIs, models, components, design system, build order |
| DEALSCOPE-BUILD-SPEC-ADDENDUM.md | Discovered infrastructure, Market tab, friendly errors |
| DEALSCOPE-BUILD-SPEC-FINAL.md | Token economy, currency, images, owner intel, API detail |
| DEALSCOPE-GAP-ANALYSIS.md | Code audit: what exists vs what's new |
| DEALSCOPE-DESIGN-INVENTORY.md | Full checklist of all designs |

# Build rules

- Design files = source of truth for UI. Written specs = architecture. Designs win.

- Every state in the navigator bar of each HTML file must be built.

- Do not invent UI that isn't designed. If it's not in the files, ask first.

- Do not break /scout, /dealscope, or /elevate. Build at /scope.

- Reuse existing libs (listed in ADDENDUM). Wrap in route handlers, don't rewrite.

- Credit system is invisible — build middleware + models, show no UI.

- Dark theme only. Colours, fonts, animations defined in CSS vars at top of each HTML file.

- Test by opening design HTML and your built page side by side.